## Slide 1
Modernize"d" IAM
Ian Bruckner, Jeremiah Haywood, Ben Rappleyea
IAM: Identity and Access Management

## Slide 2: IAM Participants
CISO
Office of IAM
Manager
IAM Admin
IAM Admin
Infrastructure Operations & Networking
Cloud, Compute, Auth
Infra. Architect
OpenShift Admin
Auth Admin
Auth Admin
Directory Admin
Directory Admin
Enterprise Applications
Database Admins
Manager
Postgres DBA
Oracle DBA
Digital Transformation & Process Imprvment.
Project & Portfolio Management
Project Manager
Business Analyst
Web
Web Designer
Web Developer
Application / Integration Developer
Client Services
Technology Support Center
Assistant Director
Support Center Manager
Analysts
Incident Manager
Knowledge / Training Analyst
ERP Team
Manager
Technical Analyst
ERP Admin
Developer
LOB Applications
8 App Admins
Business Office
Technology Support Center
Vendor Management Specialist
CMDB & Release Management Specialist
Marketing & Communication Coordinator
Endpoint Support
~5 sys admins
Unified Comm.
UC Admin
Distributed / College IT Units
“real world” quality assurance testing and early adopters

## Slide 3: Projects
Sync Appropriate Person Data to AD & LDAP
  Started Nov 2016 > finished Oct 2018
  3914 hours of effort in TS alone... Heavy extra time with HR & Registrar
inCommon Collaboration Success Program Engagement
  Started Oct 2020 > finished Jul 2021
  965 hours of effort
Modernize IAM
  Started Aug 2021 > anticipated* finish: Sept 2023 (major work finished Jul 2023)
  8900 hours of effort and counting
Notes: 3 major projects

## Slide 4: Project Scope: Sync to AD & LDAP
​Major deliverables:
  Identity Data Dictionary | Help - Illinois State (built on Confluence)
  Best-effort implementation using legacy IAM system & ERP
    Account attributes & affiliations
    eduPerson schema
  New “Identity Table” in our ERP, ready for midPoint & Grouper
Follow-on efforts began to utilize the affiliations and identity table to reconcile directories with scripting, making up for shortcomings in our legacy IAM system
Notes: First of the three major projects
Show data dictionary

## Slide 5: Project Scope: inCommon Engagement
PM-led debriefings
Readied our org for success
  PostgreSQL
  Infrastructure as Code
  Container strategy
Developed IAM architecture
Formed relationships with peers
Notes: Second of 3 major projects
Every other week did labs on the high-level concepts
Learned the tools more intimately, long training sessions/labs, access to the devs

## Slide 6: Project Scope: Modernize IAM
Major co-req’s delivered
  Massive expansion of OpenShift
  PostgreSQL training and support contract
Major deliverables:
  Launch & migrate all SSO integrations to Shibboleth + M365 MFA (where applicable)
  Launch & migrate all affiliation group calc to Grouper
  Replatform custom Account Management tool & launch midPoint
Notes: Third of three major projects

## Slide 7: Sampling of requirements management
Authorization and Access (AA)
  AA.1 - Determine Authorization and Access Mechanisms
  AA.1.1 - Midpoint GUI and API Authorization Investigation
  AA.1.2 - Grouper Authentication
Deployment (DP)
  Grouper Deployment (DPG)
    DPG.1 - Grouper on Openshift
      DPG.1.1 - Grouper IaC strategy
      DPG.1.2 - Grouper Secrets/Keystore
      DPG.1.3 - Grouper Aggregated Logging
      DPG.1.4 - Grouper upgrade strategy
      DPG.1.5 - Grouper Monitoring
      DPG.1.6 - Openshift Resource Sizing for Grouper Components
      DPG.1.7 - Work with ION and the business office to procure needed openshift resources
    DPG.2 - Grouper Upgrade Strategy and Steps
    DPG.3 - Grouper Tree/Folder Structure
  Midpoint Deployment (DPM)
    DPM.1 - Midpoint on Openshift
      DPM.1.1 - Midpoint IaC strategy
      DPM.1.2 - Midpoint Secrets/Keystore
      DPM.1.3 - Midpoint Aggregated Logging
      DPM.1.4 - Midpoint Monitoring
      DPM.1.5 - Midpoint upgrade strategy
      DPM.1.6 - Midpoint Clustered Deployment
      DPM.1.7 - Upgrade Midpoint to 4.4
      DPM.1.8 - Openshift Resource Sizing for Midpoint Components
    DPM.2 - Midpoint on Postgres
      DPM.2.1 - Primary Node Setup
      DPM.2.2 - Secondary Node Setup
      DPM.2.3 - AWS Node Setup
      DPM.2.4 - Load test of primary and secondary
      DPM.2.5 - Upgrade DB version from 12 to 13
      DPM.2.6 - Midpoint on Postgres test cluster
      DPM.2.7 - Production postgres
      DPM.2.8 - Postgres manual failover
      DPM.2.9 - Postgres automatic failover
  Transition Plan (DPTP)
    DPTP.1 - Develop Plan for Seeding Identity data into Midpoint
      DPTP.1.1 - Live Syncing Account Self Service Generated data from OIM to Midpoint
    DPTP.2 - Account Self Service Transition Plan
    DPTP.3 - OIM to Midpoint Transition Plan
    DPTP.4 - Vendor Support
      DPTP.4.1 - Identify Midpoint and Grouper FX used
      DPTP.4.2 - Request and Eval support options
      DPTP.4.3 - Obtain vendor support
Provisioning (P)
  P.1 - Username Generation
    P.1.1 - Configure mapping in default user template
    P.1.2 - check against list of ULIDs not to use during ULID Generation
  P.2 - UID Generation
    P.2.1 - Configure mapping in default user template
  P.3 - Email Generation
    P.3.1 - Configure mapping in default user template
  P.4 - LDAP Provisioning
    P.4.1 - Review LDAP Schema and confirm attribute use
    P.4.2 - Provision LDAP Groups
    P.4.3 - LDAP Account Provisioning
  P.5 - AD Provisioning
    P.5.1 - AD Account Provisioning
  P.6 - Azure Provisioning
  P.7 - Trusted Resource Reconciliation
  P.8 - Midpoint User Template
  P.9 - Determine DLID Provisioning Strategy
  P.10 - Grouper Subject Source Provisioning
    P.10.1 - Configure Midpoint to provision to Postgres db
  P.11 - Delayed Delete
  P.12 - Credential Provisioning
    P.12.1 - Investigate Credential Mapping
  P.13 - Attribute Based Entitlements
Roles (R)
  R.1 - AFL_* roles back to CS
  R.2 - Role Sync/Assignment
  R.3 - Role and Primary Affiliation handling within Grouper and Midpoint
Reconciliation/Synchronization (RS)
  RS.1 - midPoint users
    RS.1.1- Targeted Reconciliation/Recompute for all Active Users (all sources and targets)
  RS.2 - Directory Accounts
  RS.3 - OIM to Midpoint transition state
  RS.4 - Password Flow
  RS.5 - Manager/Reports to data management
  RS.6 - Synchronize Affiliation Data From Grouper to CS
    RS.6.1 - Create db for affiliation consumption
    RS.6.2 - pickup and deliver affiliation data to CS
    RS.6.3 - Create SQL Grouper provisioner
    RS.6.4 - Configure CS to receive affiliation data
  RS.7 - Midpoint event processing (midpoint to CS)
    RS.7.1 - Add passwordchangedatetime to table
    RS.7.2 - Sending Email back to ERP
    RS.7.3 - Sending UID back to ERP
    RS.7.4 - passwordlastchangedate
    RS.7.5 - Turn on message flow to CS
  RS.8 - CS to Midpoint
    RS.8.1 - Create CS Identity table
    RS.8.2 - subscribe to CS identity table
    RS.8.3 - Integration to deliver PPD to midpoint
    RS.8.4.1 - Full Sync of the ISU Identity Table (weekly, bi-weekly, or monthly)
    RS.8.4.1 - Incremental/Real Time Sync from ISU Identity Table
    RS.8.4.2 - Livesynch Monitoring/Continue on error
    RS.8.5 - Scheduled reconciliation / full sync of Active population
  RS.9 - Remove Samba Attributes/ObjectClasses
  RS.10 - Turn off live sync from OIM
Self-Service (SS)
  SS.1 - REST API Discovery
  SS.2 - Account Recovery
  SS.3 - Self-Service Integration
    Integration References
    Notes on exporting openshift hosted pg db
    SS.3.0 - Modify IAM interface for dual-write capability to OIM & Midpoint
    SS.3.1 - Refactor base level API usage
      SS.3.1.1 - Set Adobe Student Value
      SS.3.1.2 - Removal of SMB Password Hashes
      SS.3.1.3 - Retrieve Basic Midpoint User Info
      SS.3.1.4 - Update/Specify Electronic Signature Policy
      SS.3.1.5 - Update/Specify Multi-Factor Authentication (MFA)
      SS.3.1.6 - Update/Specify Preferred Name
      SS.3.1.7 - Update/Specify Non-ISU Email Address
      SS.3.1.8 - Update Password Expiration Display
    SS.3.2 - Refactor front end web interface usage
      SS.3.2.1 - Removal of Security Questions
      SS.3.2.2 - Account Activation Process
      SS.3.2.3 - Leverage 3rd Party Email for Account Recovery
      SS.3.2.4 - Account Refresh
      SS.3.2.5 - Update Password complexity and history in integration
      SS.3.2.6 - Forgot my username functionality
      SS.3.2.7 - Forgot my password/Password reset functionality
      SS.3.2.8 - Implement Have I Been Pwned API
    SS.3.3 - Implement Password Complexity and History
    SS.3.4 - Password Canary Function Replication
  SS.4 - MFA Handling
Auditing (A)
  A.1 - Assess user/data auditing features
    A.1.0 - Review and investigate data provenance features
    A.1.1 - Test data investigation scenarios
  A.2 - Assess audit logs
  A.3 - Midpoint config to externalize audit table from primary repository
  A.4 - Grouper Audit Log Output
  A.5 - Grouper Database Size and Retention
Data Validation (V)
  V.1 - LDAP Data
  V.2 - AD Data
  V.3 - Automated Unit Tests
  V.4 - Midpoint to CS
Grouper Provisioning (GP)
  GP.1 - AD Group Provisioning
    DP.1.4 - failover VIP
    GP.1.1 - Create IAM OU in AD
    GP.1.2 - Create AD Provisioner
    GP.1.3 - Assign Provisioner to Affiliation Groups
  GP.2 - LDAP Group Provisioning
    GP.2.2 - Affiliation Groups
    GP.2.3 - LDAP Groups in use currently
  GP.3 - Loader Failsafes
    GP.3.1 - Create test database
    GP.3.2 - Test Failsafe Mechanism
  GP.4 - Group Naming Conventions
  GP.4 - Provision Role Data to DB for Midpoint
    GP.4.1 - Configure Provisioner
    GP.4.2 - Validate data being put into table
    GP.4.3 - Create Pivot Table of Data
IAM Operations Support (IOS)
  IOS.1 - Central IAM Info Page
    IOS.1.1 - Brainstorm potential requirements
Notifications (N)
  N.1 - Password Expiration Notifications
    N.1.1 - Configure Password Expirations in Midpoint
    N.1.2 - Filter out Metcalf and U-High Population
  N.2 - Account Expiration Notifications
    N.2.1 - Configure Account Expiration Notifications in Midpoint
  N.3 - Get notification templates into GIT
IAM Brainstorm
  Extension Attribute 1 Values
  IAM Pre-hire Solutions
  IAM Transtion Plan Checklist
  Midpoint TEST Release Communication
  TSC Requirements Brainstorm
Notes: Just the midpoint & grouper portion of the Modernize IAM requirements

## Slide 8: Sampling of requirements management
Lesson Learned
Notes that should really be action items didn’t turn into action items of their own, we lost sight of them and
Notes: Every requirement from the previous page had this level of detail

## Slide 9: Up Next
Standard Secondary Account Provision (Grouper and Midpoint working together)
Delegated access control via Grouper
Automated application-level access provisioning beyond LDAP & AD
Questions
Any questions on what we’ve done… past tense?

## Slide 10: Standard Secondary Account Provisioning
Current state
  Varying naming conventions
  Multistep provisioning process
Future state
  Standardization
  Improved secondary account lifecycle
  Multitude of provisioning options

## Slide 11: Secondary Account Examples
Scenario 1
  Recently hired student employee needs a secondary account to fulfill work duties
Scenario 2
  An admin account is requested for a full-time employee to complete tasks that require elevated access
Scenario 3
  A student employee transitions between two different jobs

## Slide 12: Live🤞demo

## Slide 13: Delegated access control via Grouper
Automated group management (talked about more on next slide)
Ad hoc group management for AD and LDAP
  Moving to flat provisioning in AD
Group attestation

## Slide 14: Automated application-level access provisioning beyond LDAP & AD
Loader jobs
Reference groups