## Slide 2: Canvas Is Coming! Canvas Is Coming!

## Slide 3: How Did We Decide on Canvas?
Faculty Advisory
Tech Solutions Team
Collection of needs / requirements
Vendor Engagement
Sandbox Experience
Review of feedback

## Slide 4: What Work Will Be Done This Year?
Implementation (Configuration, Infrastructure, Security, Integrations, Administration)
Conversion of Course Materials and Content from Sakai (ReggieNet)
Support Planning
Training Planning (Faculty, Students, Support, Admin, and others)
Communication Planning (Faculty and Student Involvement)
Pilot Prep Activities (Identify Instructors, Courses, and Students – targeted training and support)

## Slide 5: Spring 2023
  Pilot Feedback
  Any remaining integrations
  Implementation Adjustments
  Training for all
  Communication for all
  Support Finalization

## Slide 6: Summer 2023
  Catch-up course conversions
  Cutover Support plan
  Continued Communication
  Pre-Fall instructor support

## Slide 7: Fall 2023
  All courses under Canvas
  Sakai Archive finalization
  Support focus
  Continued Communication
  On-going delivery of training accessible in multiple ways/devices
  Change Management
  Stability measures

## Slide 9: Questions?
Watch the news articles at https://news.illinoisstate.edu/
Check out Illinois State's Next LMS
Rosie Hauck – rvhauck@ilstu.edu
Dave Hyland – dphylan@ilstu.edu